Automated Stock Market News Channel

Project Plan — Facebook (primary) + YouTube (secondary)

# 1. Objective & Scope

Build a low-touch, eventually fully automated channel that publishes short daily video updates on US stock market news (movers, quotes, headlines) to Facebook, with YouTube as a secondary target once the format is validated.

- Target market: United States (best ad rates, deepest free data coverage, largest English-speaking finance audience).

- Primary platform: Facebook Reels/Video — posted manually at first, automated later.

- Secondary platform: YouTube Shorts/long-form — added once the pipeline and format are proven on Facebook.

- End state: cron-driven pipeline that fetches data, writes a script, renders video + voiceover, and delivers the finished file with zero daily manual work.

# 2. Content Pipeline

Five stages, each independently testable:

- Fetch — scheduled job pulls quotes, movers, and company news from Finnhub.

- Script — an LLM converts the structured data into narration text.

- Render — Remotion builds the video (chart overlays + TTS voiceover).

- Deliver — finished .mp4 + caption text drop into a folder / cloud storage / Telegram bot.

- Publish — manual upload at first; direct API posting bolted on later once the format is proven.

# 3. Tools & Estimated Cost

| Component | Tool | Cost (solo scale) |
| --- | --- | --- |
| Market data + news | Finnhub free tier (60 calls/min, ~300/day) | $0 (US data only; intl needs paid plan) |
| Script generation | Claude / GPT API | $2–10/month at daily volume |
| Video rendering | Remotion (free for individuals & teams ≤3) | $0 |
| Voiceover | edge-tts / Piper (free) or ElevenLabs (paid) | $0–20/month |
| Job hosting | Railway or similar always-on cron | $0–5/month |

Realistic all-in cost: roughly $0–35/month, with the only real spend being optional voice quality.

# 4. Monetization Requirements

These are the platforms' current published thresholds — treat them as the bar to clear, not a timeline. How fast you reach them depends entirely on posting consistency, format quality, and how the algorithm distributes your content.

|  | Facebook Content Monetization | YouTube Partner Program |
| --- | --- | --- |
| Followers/Subs | 10,000 followers | 500 subs (entry tier) / 1,000 subs (full ads) |
| Watch metric | 600,000 minutes viewed in last 60 days | 3,000 watch hours or 3M Shorts views in 90 days (entry) / 4,000 hrs or 10M Shorts views (full) |
| Other | Page in good standing, no recent violations, eligible country/language | No strikes, 2FA on, AdSense linked, no active violations |
| Notes | Meta retired In-stream Ads/Ads on Reels/Performance Bonus Aug 2025 — Content Monetization is now the single program | 2026 policy tightened on low-effort AI/recycled-clip content — original narration + visuals matter |

Honest read on timing: Facebook's 600K-minutes-in-60-days bar is the harder wall to clear for a niche finance channel — it typically takes a consistently-posting daily channel somewhere in the 2–6 month range to get there, and can take longer if engagement is low. YouTube's entry tier (500 subs / 3K hours or 3M Shorts views in 90 days) is comparatively reachable faster with a Shorts-heavy strategy, sometimes 4–8 weeks for a channel that posts daily and finds any traction. There's no fixed "X days" answer — both platforms gate on rolling engagement windows, not calendar time.

# 5. Project Phases & Timeline

## Phase 1 — Build & Manual Validation (Days 1–14)

- Set up Finnhub account, test data pulls for quotes/movers/news.

- Build LLM scripting prompt, iterate on tone/format for a 30–60 sec video.

- Build Remotion template (chart overlay, ticker, voiceover sync).

- Run pipeline manually once/day, review output before posting.

- Post manually to Facebook; track early engagement.

## Phase 2 — Semi-Automation (Days 15–30)

- Cron job runs fetch + script + render on a schedule (market hours).

- You still review before publishing — spot-check quality, not raw data.

- Add delivery step (folder / Telegram bot) so the video is waiting for you, not something you have to check for.

- Start posting daily on Facebook; add YouTube Shorts once format is stable.

## Phase 3 — Full Automation (Day 30+)

- Remove manual review once error rate is low and format is consistent.

- Bolt on direct posting APIs (Meta Graph API / YouTube Data API) — this is the point where OAuth app review becomes worth the effort.

- Shift your time to monitoring performance and refining scripts, not daily production.

## Phase 4 — Growth Toward Monetization (Ongoing)

- No fixed end date — consistency and format quality drive this more than any technical work.

- Track follower count and watch-minutes weekly; adjust posting frequency/format based on what's retaining viewers.

- Apply for Facebook Content Monetization / YouTube Partner Program as soon as thresholds are met.

# 6. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Finnhub free tier rate limits (~300 calls/day) | Batch requests, cache quotes, upgrade only if daily volume demands it |
| Platforms flag AI-generated content as low-effort | Keep narration original per-day, avoid templated recycled clips, add real chart visuals |
| Manual posting becomes the bottleneck once volume increases | Automation in Phase 3 removes this; until then, keep a folder/Telegram handoff simple |
| Slow growth toward monetization thresholds | Diversify to YouTube Shorts early; thresholds are rolling windows, so consistency compounds |
| Financial content compliance (accuracy, disclaimers) | Add a standard disclaimer, stick to factual data recaps rather than trading advice |

# 7. Immediate Next Steps

- Create Finnhub account and test API calls for a handful of tickers.

- Draft and test the LLM script-writing prompt on real data.

- Build a single Remotion template and render one test video end-to-end.

- Post the first 5–10 videos manually to Facebook and observe engagement before investing in automation.